## Slide 1: Multi-Draw
Cyrus Coffman Derek Henscheid
Greg Walker Chris Barton

## Slide 2: Project Plan/Team Roles
5 planned weekly iterations.
Dividing up coding and documentation evenly.
We hold weekly meetings every Sunday night to wrap up the current iteration and discuss all design decisions for the upcoming week.
Team Coordinator – Cyrus

## Slide 3: Schedule
Iteration 1: Canvas persistence – 04/10/2011 Saving and Re-opening drawing files.
Iteration 2: Network Architecture – 04/17/2011
1 drawer/many viewers on the same canvas.
Iteration 3: Session Management – 04/24/2011 Passing of drawing control.
Iteration 4: Tool Design – 05/01/2011
Sharing tools in a session
Iteration 5: Clean-up – 05/06/2011
Refactor code/Fix bugs

## Slide 4: Architecture
Client-Server Model
Clients register with server to start or join a session
The Client with “control” sends updates to the server
Server acts as a hub, broadcasting to all other clients.
Server is lightweight and only maintains information about active drawing sessions and their participants.

## Slide 5: Technologies
Configuration Management:
  Git: We created a repository for our project on github.com to hold our different commits to the project.
  EGit: We used a built in application for eclipse called EGit to handle our Git repository during development.
Technology Choices:
  Java Remote Method Invocation (RMI): We used RMI to create a client, server interface for Multidraw.

## Slide 6: Problems Encountered
Our biggest problem that we have encountered is the security manager in the RMI development.

## Slide 7: Current Status
What is our current status?