## Slide 1: Multi-Draw
Cyrus Coffman Derek Henscheid
Greg Walker Chris Barton

## Slide 2: Architecture Assessment
Server acts as a hub, broadcasting to all other clients.
Server is lightweight and only maintains information about active drawing sessions and their participants.
Updates are small so the lightweight server works well
The client server model was easy to implement and handles large numbers of users well

## Slide 3: Technologies Assessment
RMI worked well for managing users and most components of a session
RMI proved a little difficult for the creation of custom tools and providing these tools to everyone
Setting up RMI took a little extra time, but the power it provides makes it worthwhile

## Slide 4: Problems Encountered
Getting custom tool classes (plugins) to load across the network when the client is not expected to host it
Determining best way for users to add custom tools
Updating users without defining x amount of update functions
How to keep a reference to the server on the client and vice versa
Implementing client callbacks when the client is behind a firewall

## Slide 5: Lessons Learned
RMI may introduce unnecessary complexity for simpler projects
Creating design documents beforehand simplifies team coordination during development phase
Committing often helps prevent merge conflicts

## Slide 6: Final Project Status
All requirements are met when the server and clients are run on the same machine
Across the internet tool addition is not finalized
Tool addition is done through dynamically loading precompiled classes
Final architecture and technologies match original design